# Sprint Review — Sprint 1 (Apr 21–25)

## Sprint goals

• Stand up FastAPI project and MySQL schema (menu_items, customers, orders, order_items).

• Deliver browse menu + manage menu endpoints (CRUD).

• Implement order creation and retrieval; basic pytest covering menu→order flow.

## Demos

| Work item demoed | Demo & Feedback | Notes |
| --- | --- | --- |
| GET /api/menu-items; POST/PUT/DELETE /api/menu-items/{id} | Endpoints return expected JSON; filtering works. Small nit: add pagination. | Add ?page= & ?limit= in Sprint 2. |
| POST /api/orders and add items | Order totals compute correctly; include item names in response. | Join with menu_items in response. |
| pytest: test_create_menu_and_order | Passes locally and in CI. |  |

## Complete tasks

All menu_items CRUD and order draft creation done. Customers CRUD in progress (GET/PUT/DELETE done; validation added).

## Upcoming

Finalize customers register validation; start staff order views and status updates for Sprint 2.