# Sprint Review — Sprint 2 (Apr 28–May 2)

## Sprint goals

• Complete staff order views and status updates.

• Add payments + daily report + reservations CRUD.

• Hardening: sample seed data, Docker/Compose, CI pytest; prepare demo recording.

## Demos

| Work item demoed | Demo & Feedback | Notes |
| --- | --- | --- |
| GET /api/orders?status=pending; PUT /api/orders/{id} | Status transitions validated; ready for release. |  |
| POST /api/payments | Payments linked to orders; handles duplicate payment attempt. | Return 409 on paid orders. |
| GET /api/reports/daily-orders | Shows counts, revenue; export CSV planned. | Add /api/reports/daily-orders.csv in stretch. |
| reservations CRUD | Create, read, update, delete work; add date/time validation. | Block past dates. |

## Complete tasks

All planned endpoints complete; seed data added; CI green; demo recorded and uploaded to repo.

## Upcoming

Post-release: pagination for listings; CSV export; auth hardening.